Flow Chart for Procurement of Final Inspection

# Text boxes

Project Management submits OEF 209 form

Building Dept verifies that the facility has an OEF 110B or a TCO that has not expired

Inspection staff completes the Final Inspection Completion Form (BD form 200)

Facility is found to have deficiencies, inspection staff fills out Trade Deficiencies Form (BD forms 200 B,M,E,P,F) and sends to the Director of Project Management and the General Contractor

Facility has no deficiencies, inspection staff completes the Final Completion Verification Form (BD form 205), Building Inspector and CBO sign the OEF 209 and forward to Superintendent of Schools for signature

If after 60 days the deficiencies are not corrected, a Notice of Failure to Correct Deficiencies (BD form 206) is issued to the Director of Project Management, the General Contractor, Exec Dir of Support Operations and Deputy Supt, FCM

The OEF 209 cannot be issued until the deficiencies are corrected per Florida State Statute 1013.50

General Contractor calls for re-inspection, deficiencies are corrected within 90 days, inspection staff fills out Final Completion Verification Form (BD form 205), Building Inspector and CBO sign the OEF 209 and forward to Superintendent of Schools for signature